# Weekly System Accomplishment Report

| Reporting Period: | September 15, 2025 - September 19, 2025 |
| --- | --- |
| Thesis Title: | BotoSafe: A Web-App Voting Platform with Multifactor Authentication and Data Analytics |
| Group Members: | Colot, Kate Lorreine |
|  | Cambe, Cristine |
|  | Molina, Anjeneth |
|  | Pantaleon, Mary Grace |
|  | Wasawas, Freely |
| Date Submitted: | September 22, 2025 |

## Accomplishments This Week

  - Enhance Candidates Page – Fixed incorrect 'My Applications' display.

  - Admin Dashboard – Resolved the errors by fixing the column reference, handling null values, and fixing SQL error.

  - User Dashboard – Debugged the user dashboard aggregation error.

  - Enhance Vote Page – Corrected the candidate grouping by position and fixed the vote submission error.

  - Debugged Admin Election Page – Fixed the incorrect date and time display when editing elections.

## Issues/Challenges Encountered

  - Enhance Candidates Page:

    - “My Applications” already shows data even if the account has not filed for candidacy – Users see incorrect application records – Removed the hardcoded loggedInUserId, fetched the actual logged-in user dynamically using api/users/me, and used user.id in filtering myApplications, checking alreadyFiled, and filing a new candidacy..

  - Admin Dashboard:

    - Error: Column "role_role_type" doesn't exist – SQL queries failed due to referencing a non-existent column – Replaced "role_role_type" with the correct column name "role".

    - No overload matches summary.end_time call – Application crashed when summary.end_time was null – Since new Date(summary.end_time) doesn't accept null, it is needed to guard against null before passing it to new  Date(). Assigned summary.end_time to endDate only if not null, stopped execution early if endDate is null, and updated the dependency array to [summary?.end_time] to avoid unnecessary re-runs.

    - TypeError: (intermediate value) is not iterable – Prevented data from loading properly – Use .rows[0] instead of double destructuring, cast counts to int with COUNT(*)::int, and safely handle nul when there's no active election.

  - User Dashboard:

    - Runtime TypeError - results.reduce is not a function – Prevented proper data aggregation and caused runtime errors – Applied results.rows.reduce() to return rows as an array and fixed SQL query groupings (p.id, p.name, u.fullname)

  - Enhance Vote Page:

    - All candidates regardless of positions was in an "unidentified" position – Misrepresented candidates and caused confusion in the voting process – Grouped candidates by position in the api/candidates/approved.ts before sending the response.

    - Console Error - Failed to submit vote – Blocked users from successfully casting their votes – Included userId when posting in frontend

  - Debug Admin Election Page:

    - When the Edit button is clicked to update an election, it is observed that the dates and times displayed in the edit modal are different from what was originally saved in the database – Created confusion and risk of saving incorrect election schedules – Added parseISO + format in handleEdit and table display. Removed .slice(0,16) since it caused timezone shifts. And handleSaveElection now sends the exact datetime-local value back to the server, preventing unintended date changes

## Plans for Next Week

  - Further test the face recognition page

  - Enhance ui for admin and user

  - Enhance User homepage

  - Fix errors for user candidate page, vote page, and dashboard

  - Find at least 10 Literatures

  - Create workplan

## Remarks/Notes

  - Make the assigned tasks complete before the deadline

Noted by:

FERLYN P. CALANDA

Signature over Printed Name